PROJECT MANAGEMENT DOCUMENT

Network Connectivity for Fintech Platform

| Project | Network Connectivity for Fintech |
| --- | --- |
| Version | v1.0 |
| Date | April 2026 |
| Owner | ken-jiang-claude |

1. Project Overview

The Network Connectivity for Fintech platform is an interactive web application designed to educate financial technology professionals on core networking concepts — LAN, WAN, TCP/IP, and FIX protocol session management. The platform provides concept cards, an OSI layer explorer, a live FIX message simulator, troubleshooting scenarios, and a knowledge quiz.

| Attribute | Details |
| --- | --- |
| Platform URL | network-connectivity-fintech.onrender.com |
| Repository | github.com/ken-jiang-claude/network-connectivity-fintech |
| Tech Stack | Python 3.12, Flask 3.0, Gunicorn, Render |
| Target Users | FIX Engineers, Algo Traders, Fintech Onboarding, Risk & Compliance |

2. RACI Matrix

The RACI model defines roles and responsibilities for each project activity.

R = Responsible  |  A = Accountable  |  C = Consulted  |  I = Informed

| Activity | Product Owner | Lead Dev | FIX SME | UX Designer | QA Engineer |
| --- | --- | --- | --- | --- | --- |
| Requirements Definition | A | C | C | C | I |
| Architecture Design | A | R | C | I | I |
| Backend Development | I | R | C | I | I |
| FIX Simulator Build | C | R | A | I | I |
| Frontend / UI Build | C | R | I | A | I |
| Content (Concepts/Quiz) | A | I | R | I | I |
| Testing & QA | A | C | C | I | R |
| Deployment (Render) | A | R | I | I | C |
| Documentation | A | R | C | I | I |

3. RICE Prioritization

Features are prioritized using the RICE framework: Reach × Impact × Confidence ÷ Effort = RICE Score. Higher scores indicate higher priority.

| Feature | Reach | Impact | Confidence | Effort | RICE Score | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| OSI Layer Mapping | 85 | 3 | 85% | 1 | 216.8 | P1 |
| Concept Cards (LAN/WAN/TCP) | 95 | 2 | 95% | 1 | 180.5 | P1 |
| Quiz Module | 75 | 2 | 85% | 1 | 127.5 | P2 |
| FIX Message Simulator | 90 | 3 | 90% | 2 | 121.5 | P1 |
| Troubleshoot Scenarios | 80 | 3 | 80% | 2 | 96.0 | P1 |
| Live Ping Tool | 60 | 2 | 75% | 1 | 90.0 | P2 |
| Live FIX Sandbox (v1.1) | 50 | 3 | 60% | 5 | 18.0 | P3 |
| Market Data Simulator (v1.2) | 40 | 3 | 50% | 6 | 10.0 | P3 |
| Multi-user / Auth (v2.0) | 70 | 2 | 40% | 8 | 7.0 | P4 |

4. Project Timeline (Gantt Chart)

The following table represents the project timeline across 2026. Colored cells indicate active work periods.

| Task | Jan | Feb | Mar | Apr (TODAY) | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements & Design | ■ | ■ |  |  |  |  |  |  |  |  |  |  |
| Backend Development |  | ■ | ■ |  |  |  |  |  |  |  |  |  |
| FIX Simulator |  |  | ■ |  |  |  |  |  |  |  |  |  |
| Frontend / UI |  |  | ■ | ■ |  |  |  |  |  |  |  |  |
| Content & Quiz |  |  | ■ | ■ |  |  |  |  |  |  |  |  |
| Testing & QA |  |  |  | ■ |  |  |  |  |  |  |  |  |
| v1.0 Deployment |  |  |  | LIVE ✓ |  |  |  |  |  |  |  |  |
| v1.1 FIX Sandbox |  |  |  |  |  | ■ | ■ | ■ |  |  |  |  |
| v1.2 Market Data Sim |  |  |  |  |  |  |  | ■ | ■ | ■ |  |  |
| v2.0 Multi-user |  |  |  |  |  |  |  |  |  | ■ | ■ | ■ |

5. Risk Register

The following risks have been identified and mitigation strategies defined.

| Risk | Probability | Impact | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| FIX sandbox connectivity blocked by firewall | Medium | High | HIGH | Use QuickFIX/J test acceptor on cloud |
| Render free tier cold starts (30s delay) | High | Medium | MEDIUM | Upgrade to paid tier for production |
| Scope creep on v2.0 multi-user | Medium | Medium | MEDIUM | Lock scope with RICE re-prioritization each quarter |
| FIX protocol version incompatibility | Low | High | MEDIUM | Test against FIX 4.2, 4.4, and 5.0 |
| Key person dependency (single developer) | Low | High | MEDIUM | Document architecture, open source contributions |

6. Success Metrics (KPIs)

The following KPIs will be used to measure the success of the platform.

| KPI | Target |
| --- | --- |
| Adoption | 500 unique users in first 90 days post-launch |
| Engagement | Average session duration > 8 minutes (covers 3+ tabs) |
| Quality | Quiz average score ≥ 70% (validates learning effectiveness) |
| Reliability | 99.5% uptime on Render deployment |